# Local AI Project Builder

Project plan for a drag and drop desktop coding workflow

This plan defines a practical path from a structured project document to a locally executed coding project. The first release should prove one reliable loop: import a plan, create a task queue, complete one task at a time, verify the result, save a Git checkpoint, and stop only when the stated acceptance criteria pass or human input is required.

| Decision | Recommended starting point |
| --- | --- |
| Desktop shell | Tauri with a React and TypeScript interface |
| Local model server | LM Studio on localhost using its OpenAI compatible API |
| Agent runtime | A small Python service owned by the app |
| Handoff | One Markdown plan file with a required schema |
| Execution | Sandboxed project workspace with explicit tools and limits |
| Progress | Task states plus logs, test results, diffs, and Git commits |

# Definition of success

A nontechnical user can drag a valid plan into one window, choose an empty destination folder, confirm the proposed task list, and start the build. The app visibly advances through the plan, pauses for approvals when needed, and ends with either a verified project or a clear explanation of what still blocks completion.

# MVP boundary

Supports one project, one active agent, and one local model at a time.

Targets small Python and static web projects before full stack applications.

Runs only in a selected workspace and never receives unrestricted computer access.

Uses deterministic task records and acceptance checks instead of relying on chat history alone.

Does not attempt autonomous deployment, account creation, purchases, or secret management.

# Product workflow

The user describes an idea to ChatGPT and requests a plan that follows the handoff format in this document.

The user drags the resulting Markdown or DOCX file into the desktop app. The app extracts text, validates required sections, and shows any missing information.

The planner asks the local model for a typed task graph. The app validates the response and presents the ordered tasks for review.

The executor works on exactly one task. It may inspect files, propose edits, write approved paths, and run allowed commands.

The verifier runs the task acceptance checks. A failed check returns evidence to the executor for a limited number of repair attempts.

When a task passes, the app records its result, saves a Git commit, and selects the next unblocked task.

The app runs the project-wide checks after the final task and reports completion only if every required criterion passes.

# System architecture

| Component | Responsibility | MVP implementation |
| --- | --- | --- |
| Desktop UI | Import plans, configure a run, show progress, approvals, diffs, and results | Tauri plus React and TypeScript |
| Plan parser | Extract Markdown or DOCX text and validate the handoff schema | Python Markdown parser and python docx |
| Orchestrator | Own task state, retries, budgets, approvals, and recovery | Python state machine with SQLite |
| Model adapter | Send prompts and typed schemas to a local inference server | OpenAI compatible client pointed at LM Studio |
| Tool layer | Read, search, edit, run, test, and inspect Git within policy | Small explicit tool set with path and command checks |
| Workspace | Hold source, logs, generated task records, and Git history | User selected folder with a hidden builder directory |

The orchestrator, rather than the model, owns control flow. The model proposes a tool call or structured decision. The application validates it, performs the allowed action, records the result, and sends only the relevant evidence back to the model. This makes retries, limits, approvals, and recovery enforceable in code.

# Recommended free and open components

| Area | Primary choice | Reason |
| --- | --- | --- |
| Desktop | Tauri | Small cross platform shell with a web interface and a narrow native command surface |
| Interface | React and TypeScript | Straightforward stateful UI, drag and drop, diff views, and reusable components |
| Runtime | Python 3.12 or later | Strong subprocess, filesystem, parsing, testing, and AI client ecosystem |
| State | SQLite | Durable local state without a separate service |
| Git | System Git | Auditable checkpoints and familiar recovery |
| Inference | LM Studio first; Ollama later | Both can expose local APIs; the adapter avoids locking the app to one server |
| Packaging | Tauri bundler | Produces an installable desktop application after the proof of concept |

# Plan handoff format

Markdown is the canonical format because it is editable, diffable, and easy for both people and models to read. DOCX import is a convenience feature: the importer converts headings, paragraphs, lists, and tables into the same internal plan object. Every plan needs the following fields.

| Section | Required content |
| --- | --- |
| Project | Name and one paragraph goal |
| User outcome | What the finished project lets the user do |
| Scope | Included features and explicit exclusions |
| Constraints | Language, frameworks, offline needs, platforms, and limits |
| Deliverables | Files or runnable artifacts expected at completion |
| Build stages | Ordered stages with dependencies and a small observable result |
| Acceptance criteria | Commands or manual observations that prove each stage works |
| Run instructions | How to install, start, test, and stop the finished project |
| Permissions | Allowed network, command, filesystem, and secret access |

## Canonical folder layout

my-project/
├── PROJECT_PLAN.md          # immutable imported plan
├── README.md                 # generated setup and usage guide
├── src/                      # application code
├── tests/                    # automated checks
└── .local-builder/
    ├── run.json              # run status and limits
    ├── tasks.json            # validated task graph
    ├── decisions.md          # assumptions and approved choices
    ├── logs/                 # model, tool, and test logs
    └── artifacts/            # diffs, screenshots, and reports

## Compact plan template

# Project
Name: ...
Goal: ...
## User outcome
...
## Scope
### Included
- ...
### Excluded
- ...
## Constraints
- Runtime: ...
- Platform: ...
- Network: none | approved domains | unrestricted
## Deliverables
- ...
## Build stages
### Stage 1 ...
Depends on: none
Work: ...
Acceptance criteria:
- Command: ...
- Expected: ...
## Run instructions
...
## Permissions
- Read/write: project folder only
- Commands: ...
- Secrets: none

# Agent execution loop

The loop must be a state machine with durable state. It should resume after an app restart without asking the model to reconstruct prior work from a long transcript.

| State | Application action | Exit condition |
| --- | --- | --- |
| Imported | Parse the document and validate required fields | Plan is valid or user corrects it |
| Planned | Request a typed task graph and validate dependencies | User approves the ordered task list |
| Ready | Select the next task whose dependencies passed | One task becomes active |
| Executing | Allow bounded inspect, edit, and command tool calls | Agent submits evidence or reaches a limit |
| Verifying | Run declared checks independently of the model | Checks pass or return failure evidence |
| Repairing | Send the smallest useful failure context for correction | Pass, approval request, or retry limit |
| Checkpointing | Save task record and Git commit | Commit succeeds and workspace is clean |
| Complete | Run all final checks and produce a summary | Every required criterion passes |
| Needs input | Pause safely and explain one concrete decision | User answers or cancels |

## Tool contract

read_file and search_files return bounded text from the project workspace.

apply_patch changes named files and rejects paths outside the workspace.

run_command accepts a tokenized command, timeout, working directory, and declared purpose.

run_tests executes plan-defined checks and returns exit code, duration, and truncated output.

git_status, git_diff, and git_checkpoint provide review and recovery without granting arbitrary Git commands.

request_approval pauses before a blocked, risky, or out-of-policy action.

## Limits and failure handling

Set per-task limits for model turns, tool calls, elapsed time, command time, and repair attempts.

Detect repeated identical failures and stop instead of looping.

Preserve the last passing checkpoint when verification fails.

Summarize long outputs and retain the full version in local logs.

Require a user decision when the plan is contradictory, a dependency is unavailable, or an action exceeds policy.

# Safety and permissions

Local inference does not make tool execution safe by itself. The desktop app should treat model output as untrusted requests and enforce every boundary in application code.

| Control | Default for the MVP |
| --- | --- |
| Filesystem | Read and write only inside the selected project folder; reject symlink escapes |
| Commands | Allow common project commands by executable and argument policy; block shells that hide compound commands |
| Network | Off by default for project commands; enable only by explicit run setting |
| Secrets | Never send environment variables wholesale; expose only user selected values for one run |
| Destructive actions | Require confirmation for deletion, overwrite of existing user files, force operations, and large diffs |
| Resource limits | Timeouts plus limits for output size, process count, disk growth, and total run time |
| Model server | Bind LM Studio to localhost for the proof of concept |
| Audit | Record prompts, tool requests, approvals, command results, diffs, and commits locally |

# Testing strategy

| Layer | Checks |
| --- | --- |
| Unit | Plan parsing, schema validation, dependency ordering, policy rules, path confinement, output truncation |
| Integration | Mock model responses, tool calls, retry paths, Git commits, restart and resume, invalid plans |
| End to end | Build two small fixtures from plans: a command line utility and a static web app |
| Adversarial | Plans and model outputs that request parent paths, secrets, downloads, destructive commands, or endless retries |
| Acceptance | Fresh machine setup, drag and drop flow, approval UX, readable failure report, runnable generated project |

# Git checkpoint policy

Initialize Git only after the user chooses a new or approved project folder.

Save the imported plan as the first commit.

Before each checkpoint, require task tests to pass and confirm that changed paths match the task scope.

Use commit messages such as task 03 add player movement and store the task ID in run state.

Never rewrite history in the MVP. Recovery creates a new branch or restores files from a known commit after confirmation.

# One window interface

| Area | What the user sees |
| --- | --- |
| Top bar | Project name, local server status, model name, run status, pause and stop |
| Import area | Large drag target, plan validation result, destination folder, and start button |
| Task column | Ordered stages and tasks with queued, running, passed, failed, or waiting states |
| Work panel | Current goal, concise activity stream, command output, tests, and proposed file changes |
| Approval panel | Plain language explanation, exact affected files or command, risk, and approve or deny controls |
| Completion view | Acceptance checklist, how to run the project, output location, commit, and unresolved notes |

The default view should hide raw prompts and large logs. A details drawer can expose them for debugging. The primary status language should describe user-visible work, such as Creating the project structure or Running the gameplay tests.

# Implementation phases

| Phase | Outcome | Exit criteria |
| --- | --- | --- |
| 1 Command line proof | Import one Markdown plan and build in a fresh folder through LM Studio | At least one fixture completes with verified Git checkpoints |
| 2 Reliable engine | Durable SQLite state, typed responses, repair limits, policies, and resume | Interrupted runs resume and policy tests pass |
| 3 Desktop shell | One window import, task list, logs, approvals, and completion view | A user completes the fixture without a terminal |
| 4 Broader projects | DOCX import, project templates, model presets, Python and web test adapters | Three distinct small projects pass reproducibly |
| 5 Distribution | Signed installers, onboarding, diagnostics export, and update path | Clean install works on supported operating systems |

## MVP backlog

Define Plan, Task, ToolRequest, ToolResult, CheckResult, Approval, and Run schemas.

Build Markdown import, validation errors, and task graph generation.

Implement the LM Studio adapter with model discovery, health check, structured output, and streaming.

Implement bounded file, patch, command, test, and Git tools.

Add the state machine, SQLite persistence, retry limits, cancellation, and resume.

Create two deterministic fixtures and an automated evaluation script.

Wrap the engine in the one window desktop UI after the command line loop is reliable.

# First proof of concept with LM Studio

The proof should test the uncertain part first: whether a selected local model can reliably produce valid task records and tool requests while the application retains control of execution. Do not start with the full desktop interface.

## Setup

Install LM Studio, download a coding or tool capable model that fits the computer, and load it. Favor a model that LM Studio identifies as supporting tool use.

Start the local server and keep it bound to localhost. The usual OpenAI compatible base URL is http://localhost:1234/v1.

Create a small Python orchestrator with a configurable base URL and model identifier. Use temperature zero for task planning and tool decisions when supported.

Prepare a plan for a tiny Python command line to do list application with file persistence, tests, and explicit acceptance commands.

## Proof sequence

| Step | Expected evidence |
| --- | --- |
| Connect | Health check lists the loaded model and records the server configuration |
| Decompose | The model returns schema-valid tasks with unique IDs, dependencies, files, and acceptance checks |
| Approve | The user sees the task list and starts the run |
| Execute | The model requests only defined tools; the application validates and performs each request |
| Verify | The application runs tests itself and provides failures to the model for no more than three repair rounds |
| Checkpoint | Every passing task produces a Git commit and durable task result |
| Complete | All tests pass, the README instructions work, the workspace is clean, and the final report names the commit |

## Model evaluation gate

Run the same fixture at least five times from a clean folder. Record task schema validity, invalid tool calls, repair count, test pass rate, elapsed time, and whether the final project matches the plan. If the model frequently emits malformed calls, use LM Studio structured output for planning and a constrained JSON action schema for execution. If quality remains poor, try a larger quantization or model before expanding the product scope.

## Proof completion criteria

Four of five clean runs finish without manual file edits.

No run accesses a path outside its workspace or executes a denied command.

Every successful task has test evidence and a Git checkpoint.

A stopped run resumes from the last durable state.

The final project can be installed, tested, and run using its generated README.

# Key risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Weak tool calling | Use typed schemas, validate every response, keep tools few and specific, and benchmark models on fixtures |
| Context overload | Send the active task, relevant files, recent results, and compact project state instead of the whole transcript |
| Endless repair | Limit attempts, detect repeated failures, preserve evidence, and ask for one user decision |
| Unsafe commands | Apply executable and argument policies outside the model; require approval for exceptions |
| False completion | Let the verifier determine pass or fail from acceptance commands and observable artifacts |

# Decisions for the first build

Canonical input is Markdown; DOCX conversion comes after the engine works.

The app owns orchestration; LM Studio supplies inference only.

The first fixture is a small Python command line application.

The workspace is the only writable area and network access is off by default.

A task passes only when its declared checks pass; model confidence is never acceptance evidence.

The command line proof precedes Tauri UI work.

# Immediate next actions

Create the JSON schemas and the canonical PROJECT_PLAN.md template.

Write the tiny to do application fixture plan and its independent evaluator.

Connect to LM Studio, request a typed task graph, and validate it.

Add the read, patch, command, test, and Git checkpoint tools with policy enforcement.

Run five clean trials, review the metrics, and choose the minimum model that meets the proof gate.

Only then build the one window drag and drop interface around the proven engine.

# Reference notes

LM Studio documents local serving through its desktop Developer tab or the lms command line, OpenAI compatible endpoints, structured output, and application mediated tool use. Its documentation also warns that tool calling quality varies by model. Keep the proof server on localhost; LM Studio recommends authentication when binding beyond localhost.

LM Studio local server  •  LM Studio tool use  •  LM Studio developer documentation  •  LM Studio network binding guidance  •  Ollama structured outputs for a later adapter